**Project Status Report III**

|  |
| --- |
| Date of Report Issue/Prepared: 03/07/2019 |

Report Prepared By: Renata Moura

Employer/Organization: JC Consulting

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | JC Consulting | |
| T21 – JC Consulting Client | |
| **Start Date: Feb 02, 2019** | **End Date: Mar 08, 2019** |
| Green (Good) | |

Summary

|  |
| --- |
| **Project Status Summary** |
| The project gets now at the point of programing, both groups defined to go with the existent mockup.  Database has been created, also backend from admin and company |

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| Create database | Feedback from the sponsor |
| Define structure of the project |  |
| HTLM admin pages |  |

Upcoming Objectives for Mar 9, 2019 to March 31, 2019

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | **Planned Activities/Tasks for Next Period** | |  |
| Activity/Task | Assigned To | | Duration | Date |
| Frontend Admin Pages | Renata | | 2w | 03/21/2019 |
| Frontend Client Pages | Abdal | | 2w | 03/21/2019 |
| Frontend HTML Admin Jobs pages | Anuska | | 2w | 03/21/2019 |
| Backend admin and client | Abdal | | 4w`` | 04/04/2019 |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Milestones for Next Period** | | |
| Milestone (Objective) | | Assigned To | Delivery Date |
| Admin frontend and back end finished | | Renata / Abdal / Anuska | 04/04/2019 |
| Client frontend and backend finished | | Abdal | 04/04/2019 |

Managing Issues and Risk

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
|  |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
|  |  |  |  |

**NOTE: Attach additional sheets if insufficient space available**

**Responsibility Assignment Matrix (RAM), alongwith the % of work/tasks done by each member.**

**Attach "Minutes of Meeting" for every meeting held for this period.**

**Submission Guidelines:**

Please submit as “T<team number>\_ProjectStatusReport3”.

For e.g. T29\_ProjectStatusReport3

This is a group submission i.e. one per group.

**Due Dates:**

**Sunday, March 10, 2019 (11:59 p.m.)**