**Project Status Report II**

|  |
| --- |
| Date of Report Issue/Prepared: 1/29/2019 |

Report Prepared By: Renata Moura

Employer/Organization:J C Consulting

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | JC Consulting | |
| T21 - JC Consulting Client | |
| Start Date: **Jan 19, 2019** | End Date: **Feb 01, 2019** |
| Green (Good) - Yellow (Warning) - Red (Bad) | |

Summary

|  |
| --- |
| **Project Status Summary** |
| The project get now at the point of programing, both groups defined to go with the existent mockup.  Database has been created, also backand from admin and company |

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| Create database | Feedback from the sponsor |
| Create backend | Front end of admin home page |
| Define structure of the project |  |
|  |  |

Upcoming Objectives for Feb 2, 2019 to Mar 8, 2019

|  |  |  |  |
| --- | --- | --- | --- |
| **Planned Activities/Tasks for Next Period** | | | |
| Activity/Task | Assigned To | Duration | Date |
| Develop front end pages: from Admin and start Company pages | Renata  Anushka/ Abdalahman | 2w | Mar 8, 2019 |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Milestones for Next Period** | | |
| Milestone (Objective) | | Assigned To | Delivery Date |
| Front and back end ( Admin and Client pages) | | Abdallahman  Renata  Anuska | Mar 8, 2019 |

Managing Issues and Risk

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| Feedback from the project Sponsor | Constant follow up | on going |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| Sponsors request a new mockup development | Hi | Hi | Check how many hours to change the web site |
| Database connection | Med | Low | Test and debug |
|  |  |  |  |

**NOTE: Attach additional sheets if insufficient space available**

**Submission Guidelines:**

Please submit as “T<team number>\_ProjectStatusReport1”.

For e.g. T29\_ProjectStatusReport1

This is a group submission i.e. one per group.

**Due Dates:**

**Sunday, Jan 20, 2019 (11:59 p.m.)**