## Slide 1: JC Consulting Capstone Project – final Presentation
T21 AND T24

## Slide 2: Team Members
T21
  Abdallahman Habyarimana - Backend, Frontend
  Renata Moura - Frontend
T24
  Chris Santin - Frontend
  Duy Hao Bui - Backend
  Quan Trinh – Frontend
  Tam Dang- - Frontend

## Slide 3: Agenda
About the project
Objectives & Goals
Project Phase
  Documentation & Development
Problem and solutions
Database
Project Demo

## Slide 4: About JC Consulting
Recruitment, professional services, support organization
Serves job candidates and employers
Establishing online presence

## Slide 5: Objectives & Goals
Design a website layout for consulting
Four user types
  Candidate, Company, JC and Admin
Search function
  For jobs positions, internal users

## Slide 6: Objectives & Goals
Database storing users, jobs (MongoDB)
Uploaded resume and avatars stored at FireBase

## Slide 7: Project Phase – Documentation First Semester
Project Phase | Documents | T21 | T24
# Sprint 01 | * Project Summary | Renata | Chris, Quan, Tam
 | * Project Vision | Renata | Quan, Tam
 | * High Level Requirements | Anuska | Chris
 | * Personnas and Users Stories | Habdallman | Chris, Quan, Tam
# Sprint 02 | * Project Plan - Team Charter | Renata, Anushka | Chris, Quan, Tam
 | * Product Backlog | Habdallman | Chris
 | * Minutes of Meeting | Renata | Tam
# Sprint 03 | * Requirements Analysis and Design | Renata / Habdallman / Anushka | Chris, Quan, Tam, Hao
# Sprint 04 | * Requirements | Renata / Habdallman / Anushka | Chris
 | * Mockup module | Renata / Habdallman / Anushka | Chris, Quan, Tam, Hao

## Slide 8: Project Phase – Documentation Second Semester
Project Phase | Documents | T21 | T24
# Sprint 05 | * Project Plan _ Rev 01 | Renata / Habdallman | Quan, Tam, Hao
 | * Project Status Report 01 | Renata / Habdallman | Chris
# Sprint 06 | * Project Status Report 02 | Renata / Habdallman | Chris
# Sprint 07 | * Capstone Presentation | Renata / Habdallman | Chris, Quan, Tam, Hao
# Sprint 08 | * RAM matrix | Habdallman | Chris, Quan
 | * Project Status 3 | Renata | Chris, Hao
 | * Meeting of Minutes | Renata / Habdallman | Tam
# Sprint 09 | * Closure Report | Renata / Habdallman | Chris, Quan, Tam, Hao

## Slide 9: Project Phase – Development Second Semester
 | Task | Pages | T21 | T24 | Timeline
Backend | Users | NA | NA | Hao | 4/09/2019
 | JC Consulting | NA | NA | Hao | 4/09/2019
 | Candidate | NA | NA | Hao | 4/09/2019
 | Company | NA | Habdallman | NA | 4/09/2019
 | Admin | NA | Habdallman | Hao | 4/09/2019
 | API | NA | Habdallman | Hao | 4/09/2019

## Slide 10: Project Phase – Development Second Semester
 | Task | Pages | T21 | T24 | Timeline
Frontend | Users | LoginPage | NA | Quan | 2/15/2019
 | JC Consulting | Candidate Details | NA | Chris | 4/9/2019
 |  | Cadidatas List |  |  | 2/12/2019
 |  | Job Deails |  |  | 2/27/2019
 |  | Job Lsit |  |  | 3/14/2019
 | Candidate | Register Page | NA | Quan, Tam,Hao | 2/25/2019
 |  | Upload Resume |  |  | 3/9/2019
 |  | Edit Candidate |  |  | 3/21/2019
 |  | Services |  |  | 4/2/2019
 | Company | Register Page | Habdallman | NA | 3/9/2019
 |  | Edit Company |  |  | 3/19/2019
 |  | Add Jobs |  |  | 3/29/2019
 |  | Edit Jobs |  |  | 4/8/2019
 | Admin | List User | Renata | NA | 1/28/2019
 |  | Add New User |  |  | 2/9/2019
 |  | Edit User |  |  | 2/21/2019
 |  | List Jobs |  |  | 3/5/2019
 |  | Edit Jobs |  |  | 3/17/2019
 |  | List Companies |  |  | 3/29/2019
 |  | Edit Companies |  |  | 4/8/2019
 | HomePage |  | NA | Quan, Tam, Chris | 3/14/2019

## Slide 11: Problem and solutions
Availability
Clean coding
Team collaboration
Global style inconsistency
Communication

## Slide 12: Availability
Location
Time table
Weather conditions
Laziness
Solution:
Agree on a time, date and location (windows between classes)
Remotely working (Skype, Viber, whatsapp)
Stop being lazy

## Slide 13: Clean coding
Reusable codes
Comment out your work
Unorganized folder structure
Naming convention
Solution:
Practice coding as much as you can
Try to seperate functions or folders
Unanimous folder structure
Follow the same naming rules

## Slide 14: Team collaboration
Conflicts between team members
One involves in other’s parts without permission
Attitude
Solution:
Take vote
Mind your own business
Try to be friendly and cooperative

## Slide 15: Global style inconsistency
Differences in the UI of both team
Differences in the UI of members in the same team
Solution:
The global style fixed, all screens has the same framework
Any changes in styles should be discussed during the process

## Slide 16: Communication
Difficulty in explaining concepts and ideas
Difficulty in understanding documents
Solution:
Visualize (drawing pictures, using images etc...))
Google translate, Siri, Cortana, Mar rovers…

## Slide 17: Database
NoSQL with MongoDB
mLab & mongoose
FireBase
Notes: https://medium.com/xplenty-blog/the-sql-vs-nosql-difference-mysql-vs-mongodb-32c9980e67b2
use mLab to host MongoDB databases
Mongoose is a MongoDB object modeling tool designed to work in an asynchronous environment.
Dynamic schema: As mentioned, this gives you flexibility to change your data schema without modifying any of your existing data.
Scalability: MongoDB is horizontally scalable, which helps reduce the workload and scale your business with ease.
Manageability: The database doesn’t require a database administrator. Since it is fairly user-friendly in this way, it can be used by both developers and administrators.
Speed: It’s high-performing for simple queries.
Flexibility: You can add new columns or fields on MongoDB without affecting existing rows or application performance.

## Slide 18: Project Demo
Core features/functionality
Front end
Back end
Framework
Data storage
Security
Validations
State the next steps for deployment
  Heroku

## Slide 19: Lessons Learned
Work more in the requirements
Develop team work and Develop leadership skills
Increase searching, implementation, and testing skills
The importance of stakeholder

## Slide 20: Best Practices
Regular meetings
Github version control
Constantly share information
Share of new knowledge among the group

## Slide 21: Project Storage
Storage:
  Documents: https://github.com/101096098/Capstone_Documents
https://github.com/csantin/GBC/tree/master/Capstone
  Project: https://github.com/franklintrinh367/mean_project